PROGRAMME GOVERNANCE PACK

A drop-in governance scaffold for multi-team programmes  ·  template by Ritika Raje

This pack gives a new or drifting programme the minimum governance it needs to stay honest: who decides what, who does what, how decisions get recorded, and how status flows upward. It is deliberately lightweight. Fill in the italicised placeholders, delete what you don't need, and resist the urge to add ceremony the programme won't sustain.

1.  Governance Structure

Three tiers cover most programmes. Add or collapse tiers to match scale — a small programme may fold the Board and Delivery Group into one.

| Body | Purpose | Membership | Frequency | Owns |
| --- | --- | --- | --- | --- |
| Steering Committee | Sets direction, unblocks escalations, holds the budget. | Sponsor, senior stakeholders, Programme Manager | Monthly | Scope, budget, go/no-go |
| Programme Board | Oversees delivery health across workstreams. | Programme Manager, workstream leads, PMO | Fortnightly | Plan, risk, dependencies |
| Delivery / Working Group | Does the work; surfaces issues early. | Workstream leads, key contributors | Weekly | Tasks, day-to-day decisions |

2.  RACI Matrix

R = Responsible (does it) · A = Accountable (owns the outcome, one per row) · C = Consulted · I = Informed. Replace the activities and role columns with your own; a worked set is shown.

| Activity | Sponsor | Prog. Mgr | W/S Lead | PMO |
| --- | --- | --- | --- | --- |
| Approve business case | A | R | C | I |
| Maintain delivery plan | I | A | R | C |
| Manage risks & issues | I | A | R | C |
| Report status upward | I | A | C | R |
| Sign off go-live | A | R | C | I |

3.  Decision Log

Every material decision, captured once. This is the single most useful — and most neglected — governance artifact: it ends the 'who decided that, and why?' conversation six months later.

| ID | Date | Decision | Rationale / options considered | Owner |
| --- | --- | --- | --- | --- |
| D-01 | dd/mm/yy | e.g. Phase rollout by region, not all at once | Reduces blast radius; trades speed for safety | Sponsor |
| D-02 |  |  |  |  |
| D-03 |  |  |  |  |

4.  Reporting Cadence

What goes to whom, how often. Keep reports few and honest — a RAG status nobody trusts is worse than none.

| Report | Audience | Frequency | Owner | Contents |
| --- | --- | --- | --- | --- |
| Highlight report | Steering Committee | Monthly | Prog. Mgr | RAG, milestones, top risks, asks |
| Delivery status | Programme Board | Fortnightly | W/S leads | Progress, blockers, dependencies |
| Stand-up notes | Delivery Group | Weekly | W/S leads | This week, next week, help needed |

5.  Escalation Path

When something can't be resolved at its current level, it moves up — fast, and with a recommendation attached, not just a problem.

1.  Raise at the Delivery Group. If not resolved within one cycle →

2.  Escalate to the Programme Board with a proposed option. If it needs authority or money the Board lacks →

3.  Escalate to the Steering Committee / Sponsor with a clear decision ask and a recommended path.

Rule of thumb: never escalate a problem without a proposed answer. Governance moves faster when every escalation arrives decision-ready.

Using this pack

Adapt, don't adopt wholesale. Strip it to what your programme will genuinely maintain — a lean governance model that's actually followed beats a comprehensive one that's ignored. Revisit the structure at each phase gate; the governance a programme needs at kickoff is rarely what it needs at scale.

Ritika Raje  ·  Operational Excellence & Delivery  ·  ritikaaru.github.io/ritika.raje